## Slide 1
Faster Insights.
Greater Agility.
Better Decisions.
Weekly Status Report
08 September 2025

## Slide 2
Ticket status for the period of (09/01/2025 to 09/07/2025)
Total Task | Task Completed | % Completed | Met SLA % (34/34)
34 | 34 | 100% | 100%
Chart: Ticket completed by individual
| Abhijeet | Aditya | Nishanth | Sakthivel
Series 1 | 10 | 12 | 6 | 4.5
Chart: Ticket Status
| Resloved with customer | Internal solution provided | Awating | Inprogress | New | Closed
Series 1 | 4.3 | 0 | 0 | 0 | 0 | 33

## Slide 3
Priorities & SLA’s
Chart: Ticket count by Account wise
| Atomic | Beigene | BMS | Collegum | Azure Imdaas | AWS Imdaas | MDM | Usbu-Pede
Series 1 | 0 | 8 | 0 | 0 | 14 | 12 | 0 | 0
Chart: SLA MET vs SLA LOST
| SLA Met | SLA Lost
Sales | 100 | 0
Chart: 
| Priority 1 | Priority 2 | Priority 3 | Priority 4
Ticket Priority | 1 | 0 | 11 | 22

## Slide 4
Project: IQVIA Multi Cloud Infra Admin
Date: 09/08/2025
Highlights:
Key tasks from Last week Monitoring – Monitoring AWS - SOP Tracker.xlsx (sharepoint.com) SOP’s are tracked with SOP Tracker Sheet – AWS and Azure – 100% Storage Report Shared Inventory Report shared DaaS Queue Monitoring Monitoring Automic Jobs Important Links to Review - CSM Excel Report Link CSM Report View
Status | Overall | Scope | Schedule | Resources | Risks / Issues
Current | G | G | G | G | G
Last Week | G | G | G | G | G
Risks / Issues:
R / I | Description | Mitigation Strategy
I 2 | VDI unstable IQVIA Laptop Availability | Most of the team is facing issues with VDI – they are unstable and slow. Issues faced – Disconnects automatically while working, This resource is not available contact admin’s(have screenshots) Working on Terraform on unstable VDI is difficult, need IQVIA laptop for Terraform setup and POC.

## Slide 5
DaaS - Queue Monitoring status for the period of (09/01/2025 to 09/07/2025)
Total No. of Tickets : 155
Awaiting : 05
Ticket Closed : 02
Resolved with Customer : 148
Individual Ticket Details:
Date: 09/01/2025:
No of Tickets by Abhjieet - 32
No of Tickets by Saptha - 03
No of Tickets by Sakthivel - 06
No of Tickets by Aditya - 0
Date: 09/02/2025:
No of Tickets by Abhjieet – 20
No of Tickets by Saptha - 04
No of Tickets by Sakthivel - 11
No of Tickets by Aditya – 0
Date: 09/03/2025:
No of Tickets by Abhjieet - 32
No of Tickets by Saptha - 03
No of Tickets by Sakthivel - 06
No of Tickets by Aditya - 0
Date: 09/04/2025:
No of Tickets by Abhjieet – 30
No of Tickets by Saptha -0
No of Tickets by Sakthivel - 10
No of Tickets by Aditya – 0
Date: 09/05/2025:
No of Tickets by Abhjieet – 19
No of Tickets by Saptha – 03
No of Tickets by Sakthivel – 17
No of Tickets by Aditya - 0

## Slide 6
DaaS - Queue Monitoring comparison with previous week’s
Chart: Total No.of Tickets
| August 2nd Week | August 3rd Week | August 4th Week | September 1st Week
 | 140 | 257 | 161 | 155
Chart: Comparsion
| August 2nd Week | August 3rd Week | August 4th Week | September 1st Week
Awating | 14 | 16 | 18 | 5
Ticket Closed | 12 | 20 | 26 | 2
Resolved with Customer | 135 | 221 | 96 | 148

## Slide 7
Automic Monitoring status for the period of (09/01/2025 to 09/07/2025) Old Jobs has been deactivated in below Accounts:
PRE-PROD:
5231 Daas (VM-QA)
5230 Daas (QA)
4201 Beigene
3231 Daas (VM-INTG)
3230 Daas (INTG)
1230 Daas
PROD:
9400 AZURITY_IDP (PROD)
9231 Daas (laad)
9230 Daas
Deactivated Job Details: PREPROD & PROD

## Slide 8
TICKET CATEGORATION :
onetime
Azure files Modification request
File moving/Deletion request – aws
File moving/Deletion request - azure
User Creation Request
Azure Storage Account Access Request
Queue Monitoring - DaaS
Jobs Monitoring– Automic
Azure Storage Account Creation Request
AWS Snowflake User setup