## Slide 1
Faster Insights.
Greater Agility.
Better Decisions.
Weekly Status Report
08 September 2025

## Slide 2
Ticket status for the period of (09/01/2025 to 09/09/2025)
Total Task | Task Completed | % Completed | Met SLA % (23/27)
27 | 23 | 85% | 85%
Chart: Ticket completed by individual
| resolvedwith customer | internal solution provided | awaiting | inprogress | new
Ticket Status | 22 | 11 | 30 | 70 | 20
Chart: Ticket Status
| Abhijeet | Aditya | Nishanth | Sakthivel
Completed Tasks | 14 | 61 | 57 | 12

## Slide 3
Priorities & SLA’s
Chart: Ticket count by Account wise
| Atomic | Beigene | BMS | Collegum | Azure Imdaas | AWS Imdaas | MDM | Usbu-Pede
Series 1 | 10 | 18 | 10 | 10 | 11 | 12 | 10 | 10
Chart: SLA MET vs SLA LOST
| SLA Met | SLA Lost
Sales | 100 | 10
Chart: 
| Priority 1 | Priority 2 | Priority 3 | Priority 4
Ticket Priority | 10 | 10 | 19 | 92

## Slide 4
Project: IQVIA Multi Cloud Infra Admin
Date: 09/09/2025
Highlights:
Key tasks from Last week Monitoring – Monitoring AWS - SOP Tracker.xlsx (sharepoint.com) SOP’s are tracked with SOP Tracker Sheet – AWS and Azure – 100% Storage Report Shared Inventory Report shared DaaS Queue Monitoring Monitoring Automic Jobs Important Links to Review - CSM Excel Report Link CSM Report View
Status | Overall | Scope | Schedule | Resources | Risks / Issues
Current | G | G | G | G | G
Last Week | G | G | G | G | G
Risks / Issues:
R / I | Description | Mitigation Strategy
I 2 | VDI unstable IQVIA Laptop Availability | Most of the team is facing issues with VDI – they are unstable and slow. Issues faced – Disconnects automatically while working, This resource is not available contact admin’s(have screenshots) Working on Terraform on unstable VDI is difficult, need IQVIA laptop for Terraform setup and POC.

## Slide 5
DaaS - Queue Monitoring status for the period of (09/01/2025 to 09/09/2025)
Total No. of Tickets : 200
Awaiting : 08
Ticket Closed : 05
Resolved with Customer : 187
Individual Ticket Details:
Date: 09/01/2025:
No of Tickets by Abhjieet - 35
No of Tickets by Saptha - 05
No of Tickets by Sakthivel - 08
No of Tickets by Aditya - 02
Date: 09/02/2025:
No of Tickets by Abhjieet - 25
No of Tickets by Saptha - 06
No of Tickets by Sakthivel - 12
No of Tickets by Aditya - 01
Date: 09/03/2025:
No of Tickets by Abhjieet - 30
No of Tickets by Saptha - 04
No of Tickets by Sakthivel - 07
No of Tickets by Aditya - 03
Date: 09/04/2025:
No of Tickets by Abhjieet - 28
No of Tickets by Saptha - 02
No of Tickets by Sakthivel - 09
No of Tickets by Aditya - 01
Date: 09/05/2025:
No of Tickets by Abhjieet - 22
No of Tickets by Saptha - 04
No of Tickets by Sakthivel - 15
No of Tickets by Aditya - 02

## Slide 6
DaaS - Queue Monitoring comparison with previous week (09/01/2025 to 09/09/2025)
Chart: Total No.of Tickets
| Augest 2nd Week | August 3rd Week | August 4th Week | September 1st Week
Weekly Tickets | 180 | 200 | 220 | 155
Chart: Comparsion
| Augest 2nd Week | August 3rd Week | August 4th Week | September 1st Week
Awaiting | 8 | 12 | 12 | 12
Ticket Closed | 5 | 3 | 3 | 3
Resolved with Customer | 187 | 165 | 165 | 165

## Slide 7
Automic Monitoring status for the period of (09/01/2025 to 09/07/2025) Old Jobs has been deactivated in below Accounts:
PRE-PROD:
5231 Daas (VM-QA)
5230 Daas (QA)
4201 Beigene
3231 Daas (VM-INTG)
3230 Daas (INTG)
1230 Daas
PROD:
9400 AZURITY_IDP (PROD)
9231 Daas (laad)
9230 Daas
Deactivated Job Details: PREPROD & PROD

## Slide 8
TICKET CATEGORATION :
onetime
Azure files Modification request
File moving/Deletion request – aws
File moving/Deletion request - azure
User Creation Request
Azure Storage Account Access Request
Queue Monitoring - DaaS
Jobs Monitoring– Automic
Azure Storage Account Creation Request
AWS Snowflake User setup